PROCEDURE SUITE

Reporter Module

AI Agent Implementation Plan

Iterative Self-Improving Optimization Architecture

Incorporating 10,600-Example Reporter Training Dataset

February 2026  |  v2.0

CAPT Russell Miller, MC, USN

Naval Medical Center San Diego | UC San Diego

# Table of Contents

# 1. Executive Summary

The Procedure Suite reporter module transforms scrubbed procedure notes into structured ProcedureBundle JSON and renders synoptic operative reports via Jinja templates. Current performance is limited: the flan-t5 seq2seq model struggles with the schema's structured complexity, and the LLM findings pipeline (llm_findings strategy) has not yet passed its promotion gates for production integration.

This document presents four complementary AI approaches that can iteratively test, measure, and improve reporter quality. A major advantage is the availability of the reporter_training dataset (proc_suite_notes/reporter_training): 105 unique clinical scenario generators producing 10,600 prompt-completion pairs across the full spectrum of IP procedures, with 5 input styles per case (structured, dictation, sloppy shorthand, billing-focused, and formatted). This dataset transforms every approach from data-limited experimentation into statistically rigorous optimization.

| Approach | Primary Target | Dataset Role | Timeline |
| --- | --- | --- | --- |
| Agent 1: Prompt Optimization | llm_findings system prompt | 2,120 val cases for eval; style-stratified scoring | Days 6-8 |
| Agent 2: Rule Evolution | clinical_guardrails.py, NER mapper | 10,600 cases for error mining and rule validation | Days 3-5 |
| Agent 3: Few-Shot Curation | Dynamic example bank | 105 scenarios as candidate pool; ablation testing | Days 9-10 |
| Agent 4: Fine-Tuning | Haiku/GPT-4o-mini fine-tune | 8,480 train pairs for supervised fine-tuning | Days 11-14 |

All four approaches share a common eval-driven loop: run cases, measure metrics, analyze failures, propose changes, validate improvement, commit or revert. They are designed to be executed in sequence, with each phase compounding on the previous.

# 2. Reporter Training Dataset Profile

## 2.1 Dataset Overview

The reporter_training dataset in proc_suite_notes/reporter_training/ consists of 105 Python generator scripts, each representing a unique clinical scenario from your practice. Each script parameterizes clinical variables (demographics, anatomy, device sizes, complications) and generates 100 prompt-completion pairs (80 train / 20 validation) across 5 distinct input styles.

| Attribute | Value |
| --- | --- |
| Location | github.com/russellmiller49/proc_suite_notes/reporter_training/ |
| Generator scripts | 105 Python files (note_001.py through note_105.py + note_281.py) |
| Total examples | 10,600 prompt-completion pairs |
| Train split | 8,480 examples (80%) |
| Validation split | 2,120 examples (20%) |
| JSONL output | 212 files totaling 47 MB in reporter_training/ subdirectory |
| Avg prompt length | ~260 characters |
| Avg completion length | ~3,900 characters (full synoptic reports) |

## 2.2 Input Style Diversity

Each clinical scenario generates prompts in 5 distinct dictation styles, simulating the range of inputs your reporter will encounter in production:

| Style | Example Pattern |
| --- | --- |
| Structured | PATIENT: 62/M ¦ PROCEDURE: Ion Robotic Bronchoscopy + EBUS ¦ TARGETS: RUL RB1 (2.1cm)... |
| Dictation/Narrative | Please generate a report for Dr. Chen. Patient is a 59yo female with a broncho-esophageal fistula... |
| Sloppy Shorthand | stent placement for fistula. 68 M. used aero 14x30 and 12x40. issue with migration... |
| Billing/Technical | Procedures: Bronchoscopy, Stent Placement. Diagnosis: BPF. Indication: 1.5cm fistula... |
| Formatted Input | Patient: 71 ¦ F ¦ Attending: Dr. Smith ¦ Diagnosis: BPF s/p Ivor Lewis ¦ Findings: ... |

Why Input Style Diversity Matters The sloppy/shorthand style is the hardest extraction target and the most realistic — it mimics how busy proceduralists actually dictate. If your reporter handles this style well, the structured inputs will be easy. The agent optimization loop should weight sloppy-style failures heavily.

## 2.3 Clinical Procedure Coverage

The 105 scenarios span the full range of IP procedures. The coverage map below shows how many generator scripts include each procedure type (many notes involve multiple procedures):

| Procedure Category | Notes | Coverage Level |
| --- | --- | --- |
| BAL / Bronchoalveolar Lavage | 58 | Excellent |
| Stent (placement/removal/exchange) | 52 | Excellent |
| Cryotherapy / Cryobiopsy | 44 | Excellent |
| Balloon Dilation | 27 | Good |
| EBUS-TBNA | 26 | Good |
| Lung Transplant Surveillance | 18 | Good |
| Robotic Bronchoscopy (Ion) | 15 | Good |
| Fiducial Placement | 12 | Moderate |
| Hemoptysis Management | 11 | Moderate |
| Rigid Bronchoscopy | 11 | Moderate |
| Chest Tube / Pigtail Catheter | 11 | Moderate |
| BLVR / Endobronchial Valves | 6 | Needs expansion |
| Thoracentesis | 4 | Needs expansion |
| Pleuroscopy / Pleurodesis | 2 | Needs expansion |

Gap Analysis: Priority Scenarios to Add BLVR (6 notes), Thoracentesis (4), Pleuroscopy (2), and IPC placement/removal (0) are underrepresented. Adding 5-10 generators for each would improve fine-tuning coverage and provide better eval signal for the rule evolution agent on these procedure types.

## 2.4 Gold-Standard Completions

Each completion is a fully-formed synoptic operative report with all 11 mandatory sections (INDICATION, CONSENT, PREOP/POSTOP DIAGNOSIS, PROCEDURE, ANESTHESIA, MONITORING, COMPLICATIONS, PROCEDURE IN DETAIL, IMPRESSION/PLAN). The completions represent the target output of the reporter module — they are the ground truth for all optimization metrics.

Critically, the completions are clinically authored, not LLM-generated. They reflect your personal documentation standards and clinical conventions, which means any model trained on this data will learn your specific reporting style rather than generic medical text.

# 3. Current State Analysis

## 3.1 Reporter Pipeline Architecture

The reporter operates in two strategies, controlled by REPORTER_SEED_STRATEGY:

| Strategy | Description |
| --- | --- |
| registry_extract_fields (default) | NER extraction → registry mapping → deterministic CPT derivation → Jinja templates. Fully deterministic; no LLM calls at runtime. |
| llm_findings | Masked prompt → GPT emits evidence-cited findings → synthetic NER entities → mapper/guardrails → templates. Uses OpenAI-compatible API. |

## 3.2 Evaluation Metrics and Promotion Gates

The existing eval harness measures five metrics with hard promotion thresholds:

| Metric | Threshold | What It Measures |
| --- | --- | --- |
| required_section_coverage | ≥ 0.99 | Fraction of cases with all 11 mandatory report sections |
| avg_cpt_jaccard | ≥ 0.30 | Jaccard similarity of predicted vs gold CPT code sets |
| avg_performed_flag_f1 | ≥ 0.40 | F1 score of registry performed flags |
| critical_extra_flag_rate | ≤ 0.03 | Rate of hallucinated critical flags (false positives) |
| avg_text_similarity | informational | SequenceMatcher ratio vs gold canonical output |

Key Insight: Why flan-t5 Training Failed The flan-t5 model was trained to predict full ProcedureBundle JSON from prompt text — a seq2seq task with extremely long structured output (up to 1,536 tokens). The output space is combinatorially vast: dozens of boolean flags, nested anatomy arrays, and procedure-specific subschemas. Small local models lack the reasoning capacity to consistently produce valid, clinically correct structured output. The 10,600-example dataset changes the equation: it is large enough for frontier model fine-tuning (Agent 4), and it enables statistically robust eval for the agentic optimization approaches (Agents 1-3).

## 3.3 Failure Taxonomy

Failures cluster into these categories, each addressable by specific agents:

- Missing procedures — LLM/NER fails to detect a procedure. Worst for uncommon types (BLVR, bpf_sealant, tracheal_puncture). Addressed by Agents 1, 3, and 4.

- False-positive procedures — Context mentions (e.g., 'stent in good position') trigger extraction without intervention. Addressed by Agent 2 (guardrail rules).

- Wrong anatomy — EBUS stations or lobes misassigned. Addressed by Agents 1 and 2.

- Missing clinical details — clinical_details field is null when the note contains specific tool/size/setting info. Addressed by Agents 1 and 4.

- Evidence quote failures — evidence_quote not a verbatim substring of input text, causing findings to be dropped. Addressed by Agent 1.

- Input style sensitivity — Sloppy shorthand inputs produce worse results than structured inputs. The 5-style dataset enables measuring and fixing this gap. Addressed by all agents.

# 4. Agent 1: Prompt Optimization Agent

## 4.1 Architecture Overview

This agent iteratively improves the system prompt used by the llm_findings strategy, targeting the _build_findings_prompt() function in app/reporting/llm_findings.py.

### 4.1.1 Loop Architecture

WHILE improvement_possible AND iteration < MAX_ITERATIONS:

1. Run eval on 2,120 validation cases (from reporter_training)

2. Parse per-case results: group failures by type AND input style

3. Send failure analysis + current prompt to Claude API

4. Claude proposes specific prompt modifications

5. Apply modifications to _build_findings_prompt()

6. Re-run eval on same validation set

7. Compare metrics: IF improved, COMMIT; ELSE REVERT

8. Log iteration metrics to optimization_history.jsonl

## 4.2 Dataset Integration

The reporter_training dataset transforms Agent 1 from a small-sample experiment into rigorous optimization:

| Enhancement | How the Dataset Helps |
| --- | --- |
| Style-stratified evaluation | Instead of a single avg score, measure per-style metrics. If sloppy prompts score 0.25 while structured scores 0.55, the agent can target sloppy-specific prompt improvements. |
| Procedure-type scoring | With 26+ EBUS cases and 52+ stent cases, you get statistically meaningful per-procedure metrics. A prompt change that helps stents but hurts EBUS will be detected. |
| Diverse input stress testing | The billing-style prompts test whether the prompt handles CPT-code-heavy inputs; the narrative style tests long-form dictation. Both are common in production. |
| Larger validation signal | 2,120 validation examples (vs. ~50 in the current reporter_prompt_test.jsonl) reduces eval noise. Small metric movements become statistically distinguishable. |

### 4.2.1 Data Conversion Script

To use the reporter_training JSONL as eval cases for eval_reporter_prompt_llm_findings.py, convert them to the expected format:

#!/usr/bin/env python3

"""Convert reporter_training JSONL to eval_reporter format."""

import json, sys

from pathlib import Path

out = []

for jf in sorted(Path('reporter_training/reporter_training').glob('*_valid.jsonl')):

note_id = jf.stem.replace('_valid', '')

for i, line in enumerate(jf.open()):

row = json.loads(line)

out.append({

"id": f"{note_id}_v{i:03d}",

"prompt_text": row["prompt"],

"completion_canonical": row["completion"],

})

outpath = Path('data/ml_training/reporter_prompt/v2/reporter_training_eval.jsonl')

outpath.parent.mkdir(parents=True, exist_ok=True)

with outpath.open('w') as f:

for r in out:

f.write(json.dumps(r) + '\n')

print(f'Wrote {len(out)} eval cases to {outpath}')

## 4.3 Optimization Targets

Priority levers for the prompt optimizer, now informed by the dataset's characteristics:

| Lever | Expected Impact |
| --- | --- |
| Shorthand parsing instructions | Add explicit guidance for handling sloppy abbreviations (yo, hx, dx, bx, BAL x2). The 44 sloppy-style prompts in the dataset provide direct eval signal. |
| Procedure-specific few-shot examples | Replace the single BAL/bpf_sealant example with dynamically-selected examples matching the input's detected procedure types. Agent 3 provides the example bank. |
| Evidence citation relaxation | For shorthand inputs, evidence quotes may need fuzzy matching rather than exact substring. Test on sloppy-style subset. |
| Schema field descriptions | Improve FindingV1 field descriptions to reduce ambiguity (especially action and anatomy). |
| Negative examples | Add explicit 'do NOT extract' examples for common false-positive patterns. |

## 4.4 Implementation

Create ops/tools/agent_prompt_optimizer.py. The core orchestrator:

import anthropic, json, subprocess, sys

from pathlib import Path

CLIENT = anthropic.Anthropic()

EVAL_DATASET = Path('data/ml_training/reporter_prompt/v2/

reporter_training_eval.jsonl')

MAX_ITERS = 10

def run_eval(max_cases=100):

subprocess.run([sys.executable,

'ops/tools/eval_reporter_prompt_llm_findings.py',

'--input', str(EVAL_DATASET),

'--max-cases', str(max_cases),

'--output', '/tmp/prompt_opt_eval.json',

])

return json.loads(Path('/tmp/prompt_opt_eval.json').read_text())

def analyze_failures(report):

# Group by procedure type, input style, error category

# Return structured analysis for Claude

...

def propose_changes(current_prompt, failure_analysis, history):

response = CLIENT.messages.create(

model='claude-sonnet-4-5-20250929',

max_tokens=4096,

system=OPTIMIZER_SYSTEM_PROMPT,

messages=[{'role': 'user', 'content': ...}],

)

return response.content[0].text

# 5. Agent 2: Guardrail / Rule Evolution Agent

## 5.1 Architecture Overview

This agent targets the deterministic extraction pipeline (registry_extract_fields strategy). It analyzes extraction errors and generates new Python code for guardrail and post-processing modules. Since the deterministic path is the default production strategy with zero LLM cost per case, improvements here have the highest operational ROI.

Target Modules for Code Generation • app/extraction/postprocessing/clinical_guardrails.py — regex-based false-positive suppression • app/reporting/second_pass/ — counts_backfill, laterality_guard, station_consistency • app/registry/ner_mapping/entity_to_registry.py — NER entity to registry flag mapping • app/registry/ner_mapping/procedure_extractor.py — PROCEDURE_MAPPINGS keyword dict

## 5.2 Dataset Integration: 10,600-Case Error Mining

The reporter_training dataset provides unprecedented error mining capability. Instead of analyzing a few dozen gold cases, Agent 2 can now:

- Run all 10,600 cases through the deterministic extraction pipeline and diff against gold completions. With 105 clinical scenarios and 100 variations each, error patterns that appear in 3+ cases are almost certainly systematic bugs, not noise.

- Stratify errors by procedure type with statistical confidence. If stent-related false positives appear in 40/52 stent scenarios, that's a reliable signal. With the old dataset, 3/5 might have been coincidence.

- Detect input-style-dependent failures. If the NER pipeline handles structured inputs correctly but fails on sloppy shorthand, the agent can propose style-specific preprocessing rules (abbreviation expansion, punctuation normalization).

- Validate rules against 10,600 regression cases. When the agent proposes a new guardrail regex, it can verify zero regressions across all 10,600 cases, not just a handful.

### 5.2.1 Error Collection Script

def collect_extraction_errors(dataset_dir, registry_service):

"""Run extraction on all 10,600 cases, diff vs gold."""

errors = []

for jf in sorted(Path(dataset_dir).glob('*_valid.jsonl')):

for line in jf.open():

row = json.loads(line)

pred_flags, pred_cpt = extract_flags_and_cpt(

row['prompt'], registry_service)

gold_flags, gold_cpt = extract_flags_and_cpt(

row['completion'], registry_service)

fp = pred_flags - gold_flags  # false positives

fn = gold_flags - pred_flags  # false negatives

if fp or fn:

errors.append({

'note_id': jf.stem,

'prompt_snippet': row['prompt'][:500],

'false_positives': sorted(fp),

'false_negatives': sorted(fn),

})

return errors

### 5.2.2 Rule Proposal and Validation

The agent clusters errors by registry flag path, sends clusters to Claude API with the current guardrail source, and receives structured rule proposals. Each rule is validated through a three-gate process:

- Syntax gate: The proposed regex/code compiles without errors.

- Regression gate: Applying the rule to all 10,600 cases does not decrease any metric.

- Improvement gate: The rule fixes at least N of the targeted error cases (default N=3).

## 5.3 Claude Code Workflow

claude "Run the deterministic extraction pipeline on all 10,600

reporter_training JSONL cases. Diff predictions against gold

completions. Cluster false positives and false negatives by

registry flag path. For each cluster with 5+ cases, read

clinical_guardrails.py and propose a new regex rule. Test

each rule against the full dataset. Commit passing rules

with structured commit messages."

# 6. Agent 3: Few-Shot Curation Agent

## 6.1 Architecture Overview

This agent curates the optimal set of few-shot examples for the llm_findings prompt. The reporter_training dataset provides 105 unique clinical scenarios as the candidate pool — a dramatic improvement over manually selecting examples.

## 6.2 Dataset Integration: 105-Scenario Example Bank

Each of the 105 generator scripts represents a distinct clinical scenario with a known-good gold completion. The agent uses these as candidates for few-shot examples:

- Score each scenario by running it through the llm_findings pipeline and measuring output quality against the gold completion.

- Select top examples per procedure type. With 52 stent scenarios, 26 EBUS scenarios, etc., the agent has a deep pool to choose from.

- Test combinations of 1, 2, and 3 examples per procedure type using the validation split.

- Measure input-style robustness. The best few-shot example should improve performance across all 5 input styles, not just structured.

### 6.2.1 Ablation Testing with Style Stratification

For each candidate few-shot example set, measure performance separately for each input style:

def ablation_test(example_set, eval_cases):

"""Test a few-shot example set, stratified by style."""

results = {style: [] for style in

['structured','narrative','sloppy','billing','formatted']}

for case in eval_cases:

style = detect_input_style(case['prompt'])

prompt = build_prompt_with_examples(

case['prompt'], example_set)

score = evaluate_single_case(case, prompt)

results[style].append(score)

return {style: avg(scores)

for style, scores in results.items()}

The winning example set must improve the worst-performing style (typically sloppy shorthand) without regressing on structured inputs. This prevents the common failure mode of examples that only help clean inputs.

## 6.3 Dynamic Runtime Selection

For maximum effectiveness, the agent can implement runtime example selection based on the detected procedure type in the input note:

def select_examples_for_note(note_text, example_bank):

detected_types = keyword_scan(note_text)

examples = []

for ptype in detected_types:

candidates = example_bank.get(ptype, [])

if candidates:

best = max(candidates,

key=lambda e: e['self_score'])

examples.append(best)

return examples[:3]  # Token budget cap

# 7. Agent 4: Frontier Model Fine-Tuning

## 7.1 Why Fine-Tuning is Now Viable

The 10,600-example reporter_training dataset unlocks a fundamentally different approach: supervised fine-tuning of a frontier model. This was not possible with the small gold dataset, and it addresses the core failure mode of the flan-t5 approach by starting from a model that already understands medical terminology, JSON structure, and clinical reasoning.

Fine-Tuning vs. flan-t5 Training: Why This Time is Different flan-t5 failed because a 780M-parameter model cannot reliably generate 1,500-token structured JSON with dozens of interdependent fields. Fine-tuning a frontier model (Claude Haiku, GPT-4o-mini) starts from a base that ALREADY handles structured output, medical NLP, and long-form generation. The fine-tuning only needs to teach your specific report format and clinical conventions — a much simpler task. Additionally, the 10,600-example dataset (with 5 input styles x 105 scenarios) provides diverse training signal that prevents overfitting to any single prompt format. This is 200x larger than what flan-t5 had.

## 7.2 Approach Options

| Platform | Model | Key Considerations |
| --- | --- | --- |
| Anthropic API | Claude Haiku 4.5 fine-tune | Best integration with your Claude Code workflow. Haiku is fast and cheap. Fine-tuning currently in limited availability. |
| OpenAI API | GPT-4o-mini fine-tune | Mature fine-tuning API. Good structured output. Compatible with your existing openai_compat LLM_PROVIDER setting. |
| OpenAI API | GPT-4o fine-tune | Higher quality but 6x cost. Consider if 4o-mini results are insufficient. |

## 7.3 Dataset Preparation

The reporter_training JSONL needs to be converted to the fine-tuning format. There are two strategies:

### 7.3.1 Strategy A: Direct Prompt-to-Report (Simplest)

Fine-tune the model to go directly from dictation/shorthand to synoptic report. This replaces the entire llm_findings + template pipeline with a single model call:

# Conversion for OpenAI fine-tuning format:

{

"messages": [

{"role": "system", "content": "You are an IP operative

report generator. Given a procedure dictation, produce

a complete synoptic report with all required sections."},

{"role": "user", "content": "<the prompt text>"},

{"role": "assistant", "content": "<the gold completion>"}

]

}

This is the most straightforward approach and leverages the full 10,600 examples. The model learns your report format, section headers, clinical language, and documentation style directly.

### 7.3.2 Strategy B: Prompt-to-Findings (Structured Extraction)

Fine-tune the model to produce FindingV1 JSON (the llm_findings intermediate format) rather than the full report. This keeps the deterministic pipeline for structure while teaching the model better extraction:

# Requires converting gold completions to FindingV1 JSON.

# Use Claude API to batch-generate gold findings from completions:

for case in training_data:

findings = claude.messages.create(

system='Extract FindingV1 JSON from this report...',

messages=[{'role': 'user',

'content': case['completion']}],

)

# Result: {findings: [...], context: {...}}

# Use this as the fine-tuning target

Strategy B is more work upfront (requires generating gold FindingV1 labels) but preserves the auditability of the deterministic pipeline. Strategy A is simpler but replaces the pipeline entirely.

## 7.4 Training Configuration

| Parameter | Recommended Value |
| --- | --- |
| Training examples | 8,480 (reporter_training train split) |
| Validation examples | 2,120 (reporter_training valid split) |
| Epochs | 2-3 (monitor val loss; stop if increasing) |
| Batch size | Auto (platform default) |
| Learning rate multiplier | 1.0-2.0 (start with default) |
| Estimated cost (GPT-4o-mini) | $50-80 for full training run |
| Estimated cost (GPT-4o) | $300-500 for full training run |
| Training time | 2-6 hours depending on model |

## 7.5 Evaluation and Deployment

After fine-tuning, evaluate the model against the same promotion gates used for the other agents. If the fine-tuned model passes gates, it can be deployed as:

- A new REPORTER_SEED_STRATEGY: Add a 'fine_tuned' strategy alongside 'registry_extract_fields' and 'llm_findings'.

- A replacement for the llm_findings LLM call: Swap the GPT-4 call in llm_findings.py with the fine-tuned model endpoint. Cheaper per call and potentially more accurate.

- A teacher model for distillation: Use the fine-tuned model's outputs to generate additional training data for further optimization of the deterministic pipeline.

## 7.6 Iterative Improvement with Agents 1-3

Fine-tuning is not a one-shot process. The fine-tuned model's errors become the training signal for the next round:

- Run the fine-tuned model on all 2,120 validation cases.

- Identify systematic failure patterns (Agent 1's analysis capability).

- Generate targeted additional training examples for the failure cases.

- Re-fine-tune with the augmented dataset.

This creates a flywheel: Agent 2's guardrail rules improve the training data quality, Agent 3's curated examples improve the fine-tuning curriculum, and Agent 1's prompt insights inform the system prompt used alongside the fine-tuned model.

# 8. Unified Orchestration Pipeline

## 8.1 Multi-Agent Composition

The four approaches are designed to execute in sequence, with each phase compounding on the previous:

Phase 1: Data Preparation (Day 1-2)

└─ Convert reporter_training JSONL to eval format

└─ Run baseline eval on both strategies (10,600 cases)

└─ Produce failure taxonomy report with style stratification

Phase 2: Rule Evolution — Agent 2 (Days 3-5)

└─ Mine error patterns from 10,600 deterministic extractions

└─ Generate + validate guardrail rules (regression-safe)

└─ Commit passing rules (improves BOTH strategies)

Phase 3: Prompt Optimization — Agent 1 (Days 6-8)

└─ Run iterative prompt refinement with 2,120 val cases

└─ Style-stratified scoring for sloppy input focus

└─ Lock in optimal prompt configuration

Phase 4: Few-Shot Curation — Agent 3 (Days 9-10)

└─ Build example bank from 105 scenarios

└─ Ablation test per procedure type + input style

└─ Integrate winning examples into prompt

Phase 5: Fine-Tuning — Agent 4 (Days 11-14)

└─ Convert 8,480 train cases to fine-tune format

└─ Fine-tune GPT-4o-mini or Claude Haiku

└─ Evaluate against promotion gates

└─ Deploy if gates pass; iterate if not

Phase 6: Final Validation + Gate Check

└─ Full eval on held-out test set

└─ Compare all approaches: deterministic vs llm_findings

vs fine-tuned

└─ Select production configuration

## 8.2 Safety and Rollback

Medical software demands conservative change management:

- No-regress policy: Any change that decreases any promotion gate metric is automatically reverted.

- Human review gate: Changes to clinical_guardrails.py are staged as pull requests with clinical rationale.

- Held-out test set: Optimization uses train/val splits. The test set is used only for final gating.

- Deterministic first: Changes to the deterministic pipeline are always preferred because they are reproducible and auditable.

- 10,600-case regression suite: Every rule change is validated against the full dataset, not a subset.

# 9. Implementation Roadmap

## 9.1 Phase 1: Foundation (Days 1-2)

- Set up API access: Add ANTHROPIC_API_KEY to .env. Install anthropic SDK. Verify OpenAI API access for eval.

- Convert dataset: Run the conversion script to transform reporter_training JSONL files into eval-compatible format. Verify 10,600 cases load correctly.

- Run baseline eval: Execute eval_reporter_prompt_llm_findings.py and eval_reporter_gold_dataset.py on the full 2,120 validation set. Record baseline metrics.

- Create infrastructure: Set up data/optimization/ directory for logs, snapshots, and rule proposals. Create ops/tools/agent_common.py for shared utilities.

## 9.2 Phase 2: Rule Evolution (Days 3-5)

- Build error collector: Run extraction on all 10,600 cases, diff against gold, cluster by flag path.

- Build rule proposer: Send clusters to Claude API, receive structured rule proposals.

- Build rule validator: Apply rules, regression-test against 10,600 cases, accept/reject.

- Run first optimization cycle: Target high-frequency error clusters first.

## 9.3 Phase 3: Prompt Optimization (Days 6-8)

- Decompose _build_findings_prompt() into named sections for independent modification.

- Run iterative optimization: 10 iterations using 100-case fast eval, validate improvements on full 2,120.

- Style-targeted passes: Run dedicated optimization pass targeting sloppy-style failures.

## 9.4 Phase 4: Few-Shot Curation (Days 9-10)

- Build example bank: Score all 105 scenarios as few-shot candidates.

- Run ablation tests: Test combinations per procedure type with style stratification.

- Integrate and validate: Embed optimal examples, run full eval.

## 9.5 Phase 5: Fine-Tuning (Days 11-14)

- Prepare fine-tuning dataset: Convert 8,480 training examples to OpenAI/Anthropic format.

- Run fine-tuning job: GPT-4o-mini first (cheaper), GPT-4o if needed.

- Evaluate fine-tuned model: Run against promotion gates on held-out validation set.

- Iterate if needed: Analyze failures, augment training data, re-fine-tune.

## 9.6 Estimated Costs

| Component | API Calls / Resources | Estimated Cost |
| --- | --- | --- |
| Agent 2 (Rule Evolution) | ~30 Claude Sonnet calls + 10,600-case eval runs | $5-10 |
| Agent 1 (Prompt Optimization) | ~100 Claude Sonnet calls + GPT eval calls | $15-30 |
| Agent 3 (Few-Shot Curation) | ~200 GPT eval calls + ablation runs | $10-20 |
| Agent 4 (Fine-tuning GPT-4o-mini) | 1-3 fine-tuning runs | $50-150 |
| Agent 4 (Fine-tuning GPT-4o) | Optional: 1 run if mini insufficient | $300-500 |
| Total (without GPT-4o FT) | ~14 days of work | $80-210 |

# 10. Measuring Success

## 10.1 Primary Success Criteria

The optimization pipeline succeeds when at least one strategy passes all promotion gates on the held-out test set:

| Gate | Target |
| --- | --- |
| required_section_coverage | ≥ 0.99 (all 11 sections present in 99%+ of cases) |
| avg_cpt_jaccard | ≥ 0.30 (CPT code agreement with gold standard) |
| avg_performed_flag_f1 | ≥ 0.40 (registry flag accuracy) |
| critical_extra_flag_rate | ≤ 0.03 (false positive rate for safety-critical flags) |

## 10.2 Stretch Goals

- Achieve avg_cpt_jaccard ≥ 0.50 (strong CPT agreement).

- Achieve avg_performed_flag_f1 ≥ 0.60 (reliable registry extraction).

- Sloppy-style inputs achieve within 15% of structured-style scores (input robustness).

- Fine-tuned model matches or exceeds llm_findings quality at lower per-case cost.

- Generate 15+ validated guardrail rules that improve the deterministic pipeline.

## 10.3 Dataset Expansion Recommendations

To strengthen weak coverage areas, consider adding generator scripts for:

| Procedure Type | Current / Target Notes |
| --- | --- |
| IPC (Indwelling Pleural Catheter) | 0 / 8-10 |
| Pleuroscopy / Pleurodesis | 2 / 8-10 |
| Thoracentesis | 4 / 10-12 |
| BLVR / Endobronchial Valves | 6 / 12-15 |
| Tracheostomy (dedicated) | 1 / 8-10 |
| Foreign Body Removal | 0 / 5-8 |
| Photodynamic Therapy | 0 / 3-5 |

Each new generator script adds 100 prompt-completion pairs across 5 input styles, so even a few additions significantly improve coverage. The existing scripts provide an excellent template for creating new ones — Claude Code can generate a new script given a real case example and the existing generator format.

# 11. Quick-Start Commands

### Dataset Conversion

# Clone the dataset if needed

git clone https://github.com/russellmiller49/proc_suite_notes

# Generate JSONL if not already present

cd proc_suite_notes/reporter_training

./run_all_python.sh

# Convert to eval format

python ops/tools/convert_reporter_training.py \

--input proc_suite_notes/reporter_training/reporter_training/ \

--output data/ml_training/reporter_prompt/v2/

### Baseline Diagnostic

# Deterministic path baseline (offline, no API keys needed)

python ops/tools/eval_reporter_gold_dataset.py \

--input data/ml_training/reporter_prompt/v2/reporter_training_eval.jsonl \

--output data/optimization/baseline_deterministic.json

# LLM findings path baseline (requires API keys)

PROCSUITE_ALLOW_ONLINE=1 LLM_PROVIDER=openai_compat \

python ops/tools/eval_reporter_prompt_llm_findings.py \

--input data/ml_training/reporter_prompt/v2/reporter_training_eval.jsonl \

--output data/optimization/baseline_llm_findings.json

### Rule Evolution Agent

ANTHROPIC_API_KEY=sk-ant-... python ops/tools/agent_rule_miner.py \

--dataset data/ml_training/reporter_prompt/v2/ \

--max-proposals 20 --min-cluster-size 5

### Prompt Optimization Agent

ANTHROPIC_API_KEY=sk-ant-... PROCSUITE_ALLOW_ONLINE=1 \

python ops/tools/agent_prompt_optimizer.py \

--eval-dataset data/ml_training/reporter_prompt/v2/ \

--iterations 10 --eval-cases 200

### Fine-Tuning Preparation

# Convert to OpenAI fine-tuning format

python ops/tools/prepare_finetune_dataset.py \

--input proc_suite_notes/reporter_training/reporter_training/ \

--output data/fine_tuning/reporter_ft_openai.jsonl \

--format openai_chat

# Upload and start fine-tuning

openai api fine_tunes.create \

-t data/fine_tuning/reporter_ft_openai.jsonl \

-m gpt-4o-mini-2024-07-18 \

--suffix reporter-v1

### Claude Code (Interactive All-in-One)

claude "Read CLAUDE.md. Clone proc_suite_notes and convert the

reporter_training dataset. Run baseline eval on all 2,120

validation cases. Analyze failures by procedure type and

input style. Start with rule evolution: mine errors from

the deterministic path and propose guardrail fixes. Then

optimize the llm_findings prompt targeting sloppy-style

improvements. Log every change and measured impact to

data/optimization/."

This plan provides the complete architecture, dataset integration strategy, and implementation scaffolding for four complementary approaches to reporter optimization. The 10,600-example reporter_training dataset is the key enabler — it transforms each approach from exploratory experimentation into statistically rigorous, production-grade optimization.